Peer Review Feedback By Team Pulse

# 1. Rubric Summary

| Criterion | Rating | Justification |
| --- | --- | --- |
| Completeness | Strong, with gaps | Every component has a data model, behavior, interface and error table; 51 edge cases; traceability runs both ways. But one shared component has no section, and one design decision is left open while the rest of the document already assumes an answer. |
| Feasibility | Adequate | The architecture is sound. The 20-minute processing target rests on a setting that has no value yet, and the scope includes some prototype extras. |
| Clarity | Adequate | The writing and conventions are good, but several cross-references point to sections or IDs that do not exist. |
| Risk | Strong, with one serious hole | Failure handling is thorough. One path stores unblurred images, which breaks the project's own privacy rule, and too much of the work sits with one person. |

# 2. Issues by Criterion

## Completeness

C1. The number of detections kept per frame contradicts itself

| Issue | §1.4 #6 says the team is "leaning towards top 10 confident predictions." But §2.5 step 8 keeps only the highest-confidence box, and §2.8 puts a unique constraint on (video_run_id, frame_index), which makes more than one detection per frame impossible. With the current design, a frame showing two potholes silently loses one. #6 is also the only row in §1.4 with no draft decision. |
| --- | --- |
| Action | Choose one option. Either keep one detection per frame and record the loss as a known limitation, or allow N per frame. The second option means adding a detection_index to the unique key and updating §2.5, §2.8, E-19 and NFR-REL-01 to match. |
| Owner | Raihan |
| Priority | Must-fix |

C2. Notifications is used throughout but never designed

| Issue | "What D2 adds" lists notifications as a shared service. E-46 to E-49 depend on it, §4.2 traces it to requirements, and the error tables keep saying "alert admin" or "notify operator." Yet §2.10–2.12 cover only auth, config and logging. Notifications has no data model, behavior, interface, errors or owner. |
| --- | --- |
| Action | Add a §2.x Notifications section in the same format as the others: event schema, channel (email or chat), deduplication key, interface signature and error table. Otherwise, state plainly that alerts are only log entries plus run status in the prototype, and remove E-46 to E-49. |
| Owner | Sahil |
| Priority | Must-fix |

## Feasibility

F1. Nothing in the design shows the 60-min-in-20-min target (AC-01.1) is reachable

| Issue | For every detection, the pipeline does ONNX inference, then GPS matching, then a redaction model with a retry, then an upload with up to 3 retries, then a database transaction with a geographic lock. The frame sampling rate is listed in §2.11 but has no value, and the "agreed hardware" is never named. The feasibility of the main acceptance criterion depends on two unknowns. |
| --- | --- |
| Action | Set a default sampling rate (for example 2–5 fps) and the target hardware (GPU or CPU, which execution provider). Run a short benchmark on a 5-minute clip and add a time budget per stage to §2.5. Also decide whether redaction and upload run asynchronously so they do not block inference. |
| Owner | Raihan (inference), with Advait providing redaction timing |
| Priority | Must-fix |

F2. The remote-worker write path adds scope a batch prototype does not need

| Issue | POST /api/v1/detections, PATCH /api/v1/runs/{id}, the operator role, per-worker API keys and the 409 retry handling all exist so remote workers can write data. The Ingestion Pipeline already writes directly through I7, and §1.4 #7 says it is undecided whether these endpoints stay. |
| --- | --- |
| Action | Drop the POST and PATCH endpoints from the prototype and keep I7 as the only write path. Leave a single line in §5 noting that remote workers could be added later. |
| Owner | Raihan |
| Priority | Out of scope for now |

## Clarity

L1. Broken cross-references

| Issue | §2.14, §2.15 and §2.16 are cited in §1.2, §1.4 #7, §2.3 (I2), §2.9 and §4.1. The document stops at §2.13, which is where the interface review actually lives. "§1.4 #10" is cited in §2.7, but the table ends at #9. §6 (the peer review template) is promised in "What D2 adds" but is not in the document. Figure 2.1 is referenced but the main flowchart has no caption. Figures 2.2 and 2.3 do. |
| --- | --- |
| Action | Renumber the references, add the missing #10 (severity filter → confidence and status filters) and the Figure 2.1 caption. Either add §6 or remove the promise. |
| Owner | Sahil |
| Priority | Must-fix |

L2. The edge-case IDs in the §2.1 error-path table are wrong

| Issue | Authentication points to E-50, which is the IPC socket failure; it should be E-30 to E-33. Database write failure points to E-32 and E-33, which are auth cases; it should be E-24. Redaction or upload failure lists E-24, which is a database case. In addition, §2.5 step 11 says inference sets PENDING_REPLAY, but that state is triggered by the ingestion buffer (E-24 / RunController). |
| --- | --- |
| Action | Correct the IDs in §2.1, and state in one place which component owns each run-state transition in Figure 2.2. |
| Owner | Raihan |
| Priority | Must-fix |

## Risk

R1. The unresolved-location cache can hold unblurred images

| Issue | §1.1 promises blurring happens "before the photo is saved anywhere." But §2.6 step 4 puts unresolved detections into a local list for reprocessing and stops there, before blurring in step 5. Each DetectionEvent carries crop_image, so faces and plates can end up on the worker's disk. That breaks NFR-PRIV-01 and D0 Decision 5. |
| --- | --- |
| Action | Choose one fix. Either store only metadata (run_id, frame_index, timestamp) in the unresolved list and re-extract the crop from the video when reprocessing, or run redaction before writing to that list. Then add an edge case and update the NFR-PRIV-01 traceability row. |
| Owner | Raihan (ingestion), with Advait reviewing the privacy side |
| Priority | Must-fix |

R2. Too much of the work sits with one person

| Issue | Raihan owns Inference, Ingestion, the Database, the Backend API, Auth integration, and 6 of the 9 open questions. Sahil owns only the Map, and Advait owns Training and Storage. If Raihan gets stuck, most of the critical path stops. Also, nobody has been named to own the identity provider decision (§1.4 #9), and the whole auth design depends on it. |
| --- | --- |
| Action | Rebalance ownership. For example, move Auth and the identity provider decision to Sahil, and the Database/PostGIS layer or redaction integration to Advait. Update the owner fields and §1.4. |
| Owner | Whole team; Sahil to propose the new split |
| Priority | Worth considering |

# 3. Action Summary

| ID | Issue | Owner | Priority |
| --- | --- | --- | --- |
| C1 | Detections-per-frame contradiction | Raihan | Must-fix |
| C2 | Notifications component not designed | Sahil | Must-fix |
| F1 | AC-01.1 speed target unproven | Raihan (+ Advait) | Must-fix |
| F2 | Remote-worker POST/PATCH path | Raihan | Out of scope for now |
| L1 | Broken cross-references | Sahil | Must-fix |
| L2 | Wrong edge-case IDs in §2.1 | Raihan | Must-fix |
| R1 | Unblurred crops in unresolved cache | Raihan (+ Advait) | Must-fix |
| R2 | Ownership concentrated on one person | Whole team (Sahil proposes) | Worth considering |

Overall: The document is thorough. Before submitting, the most valuable fixes are R1 (the privacy contradiction), C1 (the per-frame contradiction) and L1/L2 (the broken references), because each one is cheap to fix and costs points.